Adaptive LMS Development Workplan - Agile Methodology

Project Initiation Phase

- Define project scope and objectives based on accessibility goals for visually impaired learners

- Establish project team roles (Developer, Designer, Accessibility Consultant, Tester)

- Set up development environment, tools, and repositories (Android Studio, SQLite, Voice SDKs, Haptic APIs)

- Identify user personas (Visually Impaired Learner, Educator, Administrator)

- Create initial product backlog from requirements and user stories

- Select architecture (Modular MVC with AI-NLP and Haptic Integration Layers) and technology stack

Sprint Planning

- Backlog refinement and story point estimation

- Sprint goal definition aligned with accessibility milestones

- Task breakdown and assignment per team member

- Set sprint duration (1 week per sprint, 12 sprints total)

- Define acceptance criteria for each deliverable (ISO/IEC 25010-based)

Development Sprints

Sprint 1: Foundation & User Accessibility Setup

Based on Process 0.0 (System Initialization)

- Set up project structure, Git version control, and CI/CD pipeline

- Database schema creation for users, roles, and accessibility preferences

- Implement voice-based registration/login and user role assignment

- Integrate text-to-speech (TTS) for auditory guidance

- Establish basic haptic feedback testing module

Sprint 2: User Authentication & Role Management

- Develop voice-enabled authentication and password confirmation

- Implement role-based access (Student, Teacher, Admin)

- Add haptic and voice error feedback (e.g., incorrect login)

- Secure database encryption and data validation

Sprint 3: Adaptive Learning Core & NLP Integration

Based on Process 1.0 – NLP Module

- Integrate AI-powered Natural Language Processing for voice command interpretation

- Implement text-to-speech and speech-to-text interactions

- Add context recognition (e.g., “open lesson,” “repeat instructions”)

- Create adaptive learning logic based on learner progress

- Store user speech interactions for analysis and refinement

Sprint 4: Multi-Modal Haptic Feedback System

Based on Process 1.0 – Haptic Components

- Develop haptic vibration patterns for confirmations, alerts, and progress cues

- Integrate tactile feedback into navigation, quizzes, and menus

- Test synchronization between voice and vibration cues

- Add feedback calibration settings (intensity, duration)

Sprint 5: Course Content & Learning Module Management

Based on Process 2.0 – Course Delivery

- Develop course material upload and management system

- Enable audio-based course navigation

- Implement adaptive pacing based on learner analytics

- Ensure haptic and auditory notifications for due tasks and new uploads

Sprint 6: Student Learning Interface

- Build voice-controlled dashboard with progress summaries

- Integrate lesson playback and quiz features using TTS

- Develop adaptive quiz difficulty using NLP comprehension tracking

- Add tactile alerts for quiz progress and completion feedback

Sprint 7: Educator Dashboard & Analytics

Based on Teacher Flows

- Create teacher interface for managing students, uploading materials, and tracking analytics

- Implement AI-generated progress reports and accessibility compliance scores

- Integrate NLP-powered voice assistant for grading and reports

Sprint 8: Administrator Control & Compliance

Based on Admin Flows

- Develop admin dashboard for user management, data logs, and security monitoring

- Add accessibility compliance tracking (ISO/IEC 25010 metrics)

- Enable backup and restore functionality for data integrity

Sprint 9: Communication & Notification System

- Implement real-time notifications (voice + vibration alerts)

- Add email/SMS integration for updates

- Develop AI-powered chatbot assistant for help and guidance

- Enable voice-to-text messaging for all users

Sprint 10: AI Adaptivity & Personalization

- Implement AI-driven learning recommendations

- Improve NLP accuracy through dataset tuning

- Optimize haptic response timing and feedback strength

- Introduce adaptive difficulty scaling and progress prediction models

Sprint 11: Testing & Quality Assurance

- Conduct usability testing with visually impaired learners

- Perform accessibility validation using ISO/IEC 25010 (usability, reliability, accessibility)

- Run load and security tests for audio/haptic data handling

- Conduct user acceptance testing (UAT) and refine based on feedback

Sprint 12: Deployment & Documentation

- Prepare production environment and deployment scripts

- Conduct final demonstration with actual users and experts

- Develop User Manual and Implementation Guide with voice and tactile instructions

- Execute go-live rollout and post-deployment monitoring

- Establish rollback plan and documentation submission

Sprint Activities (Each Sprint)

Daily Activities

- Daily stand-up (15 mins): Progress, blockers, goals

- Development work and code reviews

- Unit testing and integration checks

- Accessibility and documentation updates

Sprint End Activities

- Sprint review and demo (2 hrs)

- Retrospective meeting (1 hr)

- Backlog refinement and prioritization for next sprint

Post-Launch Phase (Ongoing Improvement)

Sprint 13+: Maintenance & Enhancement

- Continuous system optimization based on user feedback

- Add new NLP intents and haptic modes

- Regular security, accessibility, and ISO 25010 updates

- Long-term data analytics integration for adaptive learning improvement

Key Deliverables per Sprint

| Sprint | Deliverables |
| --- | --- |
| 1–2 | User management, accessibility foundation, and secure authentication |
| 3–4 | NLP engine and haptic feedback integration |
| 5–6 | Adaptive learning and student interface |
| 7–8 | Teacher and admin control panels |
| 9–10 | AI adaptivity and real-time communication features |
| 11–12 | Full testing, deployment, and documentation |

This Agile plan ensures iterative, user-centered, and accessibility-first development, allowing your team to continuously test features with visually impaired learners while aligning each sprint to ISO/IEC 25010 standards for usability, reliability, and accessibility.